XXXIV CONFERENZA ITALiANA DI SCIENZE REGIONALI

La valutazione ex-post degli impatti degli interventi di bonifica in un sito di interesse nazionale: il caso di Porto Marghera

Stefania TONIN

SOMMARIO

- Il paper si propone di descrivere una valutazione ex-post delle bonifiche certificate realizzate nel sito contaminato di interesse nazionale di Porto Marghera, mettendo in evidenza tutti i costi sostenuti, diretti e indiretti, con i relativi benefici ed impatti economici. Gli interventi ambientali che sono stati attuati nell’area si devono necessariamente coniugare con il suo rilancio produttivo ed economico, sebbene non si possano nascondere le evidenti difficoltà economiche che sta attraversando l’area del caso studio, e tutto il nostro Paese. In Italia, ad oggi, manca anche una riflessione sull’efficienza dei processi decisionali relativi alle bonifiche dei siti contaminati che sia capace di alimentare forme di apprendimento e di innescare processi di innovazione riguardo alle modalità di azione pubblica e privata. Questa mancanza si riflette più in generale sulle policy che riguardano i siti contaminati rispetto alle quali un esercizio di valutazione ex post potrebbe offrire contributi significativi come la dimensione dei costi e dei benefici collettivi dell'intervento di bonifica che sono spesso trascurati; l’efficacia e l’efficienza dell'uso delle risorse pubbliche nei siti; la valutazioni dei costi di transazione e degli effetti dei fallimenti di mercato; e l’efficienza dei processi di bonifica.

##### Abstract

- The remediation and reuse of industrial brownfields sites are important opportunities for the improvement of urban quality and people life. The aim of this paper is to estimate the main costs and benefits of different cleanup projects implemented in Porto Marghera, Venice in Italy. The industrial area of Porto Marghera is one of the most notorious contaminated sites of national interest in Italy, where vacant and polluted areas coexist posing several problems to local government and community. But on the other hand, it is one of the most strategic area for future development and economic renaissance for the whole Veneto Region. In fact, the area is located in the hearth of the North East, closed to the entire main transport network, and provided with a full range of urban services and infrastructure. The area of the national priority list site of Porto Marghera extends over 3,500 hectares (of which 479 represented by canals and 3,116 by soil) and in the last 10 years different cleaning up interventions have been implemented to rehabilitate the area under various regulatory systems. However, only a few of them can be considered completed and have been certified by law; this research wants to estimate the main economic impacts of these environmental remediation processes. Cleaning up and reusing contaminated and abandoned sites may realize innumerable benefits such as the improvement of quality of life, urban environment, and human wellbeing. However, public monetary resources to face such problems are in general very scarce. Moreover, in a period of competing demands for public interventions and resources, money should be invested in those projects able to ensure efficiency and effectiveness of the expenditure programs. Assessments of the costs and the benefits of environmental remediation activities after they have been implemented have rarely been done in Italy and in the world. Retrospective studies pose different difficulties for researchers such as the complexity to obtain valid cost data and the challenge to quantify actual benefits for different reasons that the paper will try to enlighten. But they can be very useful to provide information for potential regulatory modifications, insights and knowledge for methodological improvements in prospective economic assessments, and information for local and central government use in implementing the remaining remediation activities.

- Keywords: contaminated sites remediation, retrospective analysis, ex-post cost-benefit analysis, urban land management

- Introduzione

The current economic situation has fostered the structural changes of the industrial area of Porto Marghera, inducing public and private stakeholders to consider as urgent the important issues related to the dismissal of the historical activities, related to the social, the environmental and safety problems, to the opportunities offered by the transformation processes, both with regard to the redevelopment of the area and the relaunch of the industrial future of Porto Marghera.

The transformation processes carried out up to now and the interventions realized in the area of Porto Marghera have contributed to modify the physiognomy and have open interesting perspectives for the future. The different experiences include activities of environmental recovery, the re-launch of new economic activities, and opportunities for new frontiers in urban regeneration.

A systematic knowledge and an evaluation of the results may offer insights and tools for better addressing the future actions, accelerating the possible learning curves, made possible thanks to great expenditure of energy and resources.

This would help the speeding up of the cleaning up processes and those related to the economic revitalization, through the dissemination of new economies, new networks and new infrastructure, which in some case have already marked an evolutionary path starting from the productive recovery of some important industrial activities. The hope is that, in the near future, this could expand and involve all the industrial area and the whole Region too. However, giving the current economic difficulties of the area and the entire country, it is vital to efficiently combine the activities related to the removal of pollution with the revitalization of the industrial productivity.

This paper presents the results of an ex-post cost benefit analysis of the first environmental remediation activities carried out in Porto Marghera. The aim of the paper is to estimate the direct and indirect costs of environmental remediation and to compare them to the main economic benefits, where possible, or to the main economic positive impacts. To our knowledge, this is the first attempt to realize a retrospective analysis of the main economic effects of cleaning up contaminated sites in Italy. On the other hand, also at the international level there are very few similar studies; the closer in terms of purpose is that of USEPA aimed to evaluate the benefits and costs of emissions controls imposed by the Clean Air Act and associated regulations (1997; 1999; 2011). However, in US on January 18, 2011, the President Obama issued Executive Order N. 13563, which required retrospective review for the existing significant regulations. The intent of Executive Order 13563 is to encourage agency “to use the best available techniques to quantify anticipated present and future benefits and costs as accurately as possible” and “to maximize net benefits (including potential economic, environmental, public health and safety and other advantages; distributive impacts and equity)”. This means that we can expect more available retrospective studies that will help to undertake more easily this type of analysis also in Europe. In fact, retrospective cost benefit analysis can provide valuable further information, can determine the real impacts of legislation and can lead to better, new or modified, regulation.

To this extent, in Italy, there is no proper real ex-post evaluation that reflects the main economic aspects (the costs and the impacts/benefits) of environmental regulation in general, and environmental remediation legislation in particular, or the efficiency of the decision-making process able to feed new learning approaches and triggering innovative processes related to public and policy actions. To conclude, law does not require even traditional cost-benefit analysis, contrary to what happens in other countries, and this in part explains the poor diffusion of any valuation tool.

The remediation and reuse of industrial brownfield sites are important opportunities for the improvement of urban quality and people life. The aim of this paper is to estimate the main costs and benefits of different cleanup projects implemented in Porto Marghera, Venice in Italy. The industrial area of Porto Marghera is one of the most notorious contaminated sites of national interest in Italy, where vacant and polluted areas coexist posing several problems to local government and community. But on the other hand, it is one of the most strategic area for future development and economic renaissance for the whole Veneto Region. In fact, the area is located in the hearth of the North East, closed to the entire main transport network, and provided with a full range of urban services and infrastructure. The area of the national priority list site of Porto Marghera extends over 3,500 hectares (of which 479 represented by canals and 3,116 by soil) and in the last 10 years different cleaning up interventions have been implemented to rehabilitate the area under various regulatory systems. However, only a few of them can be considered completed and have been certified by law; this research wants to estimate the main economic impacts of these environmental remediation processes.

Cleaning up and reusing contaminated and abandoned sites may realize innumerable benefits such as the improvement of quality of life, urban environment, and human wellbeing. However, public monetary resources to face such problems are in general very scarce. Moreover, in a period of competing demands for public interventions and resources, money should be invested in those projects able to ensure efficiency and effectiveness of the expenditure programs. Retrospective studies can help in this direction and can suggest new approaches and direct to different implementation strategies.

In the next Section we will present the main features of the case study, in Section 3 we will describe the main results of the literature on ex-post benefit cost analysis, and in Section 4 and 5 we will discuss the costs and benefits of the environmental remediation activities undertaken at the Porto Marghera NPL site. Section 6 will discuss the main findings of the study.

- The case study

The site of national interest of Porto Marghera was among the first 14 sites to be included in the list of priority sites by law 426/1998; subsequently in February 2000 the final boundaries of the area was defined. In the last years several changes in the law have been introduced that have re-designed the reference context and the regulatory framework. The management of environmental remediation in the area of Porto Marghera is extremely articulated due to many actors involved in the process and to the complexity of the legal system. These factors, together with the difficulty of finding financial resources necessary to cleaning up the site, have resulted in a significant stall of the environmental remediation operations, to which one must add the economic difficulties of the industrial area and those of the all-global economy in the last three years.

The site of national interest of Porto Marghera is located a few kilometers from the historic center of Venice and has a total area of 3,595 hectares, of which 2200 hectares host the industrial are. The site is a complex system in which companies still in activity, abandoned or quite derelict and un-built areas coexist. The original industrial area of Porto Marghera hosted economic activities that in the past occupied up to 30,000 workers; from the seventies many activities have closed or have relocated in another place and employment has dramatically decreased, occupying today approximately 10,000 employees.

Today, Porto Marghera is characterized almost exclusively as a productive pole, with a mix of heterogeneous activities very different from those localized in the mainland and the in island area, but still with a strong presence of service and transport sectors.

The pure manufacturing activities are reduced to chemistry (9%, a little more than 2000 workers in 2005), shipbuilding activities (7%, approximately 1800 employees), metallurgy and its derivatives (8%, approximately 2000 employees), and glass-ceramic-cement productions (3% approximately 600 employees). To conclude, business service activities represent the sector with the greatest number of employees.

Since 2001, Porto Marghera industrial area, as part of the Italian National Priority List of contaminated sites, started a series of activities aimed to investigate, decontaminate and monitor the fragile natural environment in which it is integrated. In the meantime, different environmental legislation and modified regulation have been issued with the result to complicate and sometimes to halt the environmental remediation processes already started or ready to initiate. In Italy, the legislation addressing liabilities for cleaning up the contaminated sites is mostly concerned with public health and with environmental protection; the legislation adheres to precise guidelines laid down by the EU.  Local policies for cleanup and development are under the national and regional umbrella, with the exception of some EU policy, addressing cohesion among the EU countries that offer funding to reduce major economic inequalities among EU members.5

The environmental legislation addressing contamination and liabilities date back to 1997, with some 15 years delay with respect to other western countries.  Article 17 of Legislative Decree N. 22/1997 and its application, Art. 9 of Ministerial Decree N. 471/1999 states that the party who is responsible for the pollution has to bear the cost of cleanup, even if the pollutants are released into the environment by accident.  As with all NPL sites, the process of remediation is directly managed by the Italian Ministry of the Environment, under law N. 471/99 and subsequent modifications.  Recently, a comprehensive reform (Legislative Decree N. 152/2006) has been enacted to regulate environmental matters, in general, and contaminated sites remediation, in particular (part VI of this Decree), to enable implementation of the European Directive on Environmental Liability with regard to the prevention and remediation of environmental damage (2004/35/EC).  The new legislation presents some important novelties, such as the introduction of a flexible, risk-based and site-specific criteria for the management of contaminated sites, instead of strict cleanup targets as defined by the old legislation, and it establishes specific criteria for cleaning up active operating sites, where production still goes on.  However, all the cleaning up operations carried out in the areas we have examined in the period under investigation (1997-2008), have been realized according the old legislation.  The application of those legal requirements has resulted in slow bureaucratic processes and a high level in uncertainty, both in terms of the time to complete the remediation process and in terms of prospective costs.

Investors, fearing possible legal shifts, and excessive unplanned costs, limited their operations, contributing to impede the formation of a fully functioning market for previously used industrial land.  As shown by Alberini et al. (2005), developers and prospective owners fear liability and the associated uncertainties, and they are ready to give up direct financial support in exchange for much more certainty on the legal front.

The economic resources needed to cleanup the whole site are really huge; consider that in 2004 the Master Plan for the environmental remediation, prepared by the Municipality of Venice and the Veneto Region, estimated a total cost of €1,862 million and the public resources allocated by the Italian State were “only” €72.92 million, fairly sufficient to realize merely the environmental characterization, equal to €56.53 million. The cost estimation was carried out taking into account several characteristics such as the type of contaminants, presence of areas on which it is not necessary to intervene, or on which it is necessary only an integration to the already existing environmental investigation, type of ownership (public or private), and complexity of cleanup technologies that must be adopted. The ex-ante costs so calculated will be later compared with the exact amount paid for the environmental remediation activities already concluded in the area of Marghera.

Up to now, on the NPL site of Porto Marghera, there have been realized 23 remediated and certified sites; however, our analysis is limited to a subsample of 14 cases (see Fig. 1), those that were more interesting from the point of view of the future reuse of the remediated areas, possibly with a change of destination of use, those with a significant surface (more than 1 ha), and those that presented a sufficient complexity of administration process.

Overall, the remediation processes in Porto Marghera started between the first half of the years ’90 and the first years of the new century, covering a total surface of 2.4 million mq (only a small fraction of the whole NPL contaminated site). For each case study selected we described the history of the site, the activities carried out in the area – that presumably caused the pollution of the area –, and the prospective reuse of the area, if known. Moreover, we focused on the details of the administrative process of the remediation activities, in particular the timing needed for each bureaucratic passage, and the reasons why so long time was required. In table 1 it is possible to read some information on the different remediated sites (Corila research report, 2012).

Fig. 1: Remediated sites selected

Table 1: characteristics and main information of remediated sites selected for the analysis

| Nome sito | Ragione sociale | via | tipologia sito | superficie mq | tipologia rifiuti | tipo |
| --- | --- | --- | --- | --- | --- | --- |
| AGIP PETROLI -DEPOSITO COSTIERO | ENI S.p.A. -Divisione Refining e Marketing | Pacinotti | Deposito idrocarburi | 93.000 | Idrocarburi, I.P.A. | bonifica certificata |
| AGIP PETROLI - EX DEPOSITO COSTIERO PRAOIL | ENI S.p.A. -Divisione Refining e Marketing | Banchina dell'Azoto | Deposito carburanti Agip & Praoil | 75.000 | Idrocarburi, I.P.A. | bonifica certificata |
| AGRICOLTURA S.P.A. -EX STABIL. COMPLESSI - Immobiliare Complessi | COMUNE DI VENEZIA | delle Industrie | Produzione fertilizzanti | 100.000 | Metalli pesanti | messa in sicurezza permanente con monitoraggio in corso |
| AGRICOLTURA S.P.A. -EX STABILIMENTO AZOTATI | COMUNE DI VENEZIA | Banchina dell'Azoto | Reparti: ac. nitrico, ac. solforico, sintesi ammoniaca, urea nitrato ammonico | 282.300 | Metalli pesanti | messa in sicurezza permanente con monitoraggio concluso |
| AUSIDET | EX AUSIDET | dell'Azoto | stabilimento di produzione acido solforico, tripolifosfati, ac.fosforico e fertilizzanti | 48.000 | Metalli pesanti, radioattività | bonifica certificata |
| CARGO SYSTEM (Ex "MARINA2000") | CARGO SYSTEM S.p.A. | Ramo Banchina dell'Azoto | Deposito carburanti | 25.000 | Idrocarburi infiltrati nel terreno | bonifica certificata |
| EUROPA SYSTEM -CANTIERE NAUTICO | EUROPA SYSTEM S.r.l. | delle Macchine | Rimessaggio imbarcazioni e cantiere motonautico | 30.400 | Metalli pesanti, I.P.A. | bonifica certificata |
| PARCO SCIENTIFICO TECNOLOGICO -EX STAB. CENERI | VEGA -PARCO SCIENTIFICO-TECNOLOGICO | delle Industrie | Ex stabilimento ceneri di Agricoltura S.p.A. -Produzione fertilizzante complesso NPK | 90.000 | Ceneri di pirite e metalli pesanti | messa in sicurezza permanente con monitoraggio concluso |
| CORTI FEMMINILI - Corallina, Mirandolina, Lucietta | COMUNE DI VENEZIA | Viale S. Marco | Piazzali e zona residenziale | 17.890 | Metalli pesanti e IPA | bonifica certificata |
| EX ALCOA -MORANZANI | CONS. PER LA BONIFICA E LA RICONVERSIONE PRODUTTIVA | dell'Elettro nica | Area industriale non utilizzata mai per attività produttiva, ma imbonita con scarti di produzione | 168.000 | Metalli pesanti | bonifica certificata |
| Scuola materna VIII MARZO | COMUNE DI VENEZIA | S. Marco | Giardino della scuola materna | 6.044 |  | bonifica certificata |
| PARCO SAN GIULIANO | COMUNE DI VENEZIA | Orlanda | ex discarica rifiuti industriali ed RSU | 1.029.000 | Rifiuti urbani e industriali (tossico-nocivi); fondami petroliferi | bonifica certificata |
| 43 ETTARI | COMUNE DI VENEZIA | dell'Elettro nica | Discarica incontrollata di residui industriali | 430.000 | Ceneri di combustione (nerofumo) e fanghi di bauxite | bonifica certificata |
| ENIRISORSE -AREA 3 | COMUNE DI VENEZIA | Industrie -G. Ferraris | Area di stoccaggio minerale e discarica fanghi di processi metallurgici | 15.500 | Metalli pesanti | bonifica certificata |

From Table 1 it is possible to see how different are the case studies in terms of surface, type of contaminants, nature of the site and prospective reuses. Moreover, some of them are, after the cleaning up operations, still inactive, some are already productive or fully regenerated and requalified such as the VEGA science and Technology Park, the San Giuliano urban park and the residential areas in the North-Eastern areas of the NPL site of Porto Marghera. The common feature of all the cleaned up sites considered in this research is that the remediation activities have taken much longer than initially planned (see Fig. 2); on average the length of time it takes to clean up a site was 73 months, and for some of them the time necessary to complete the cleaning up was particularly long:  Alcoa Moranzani took 98 months, Moranzani A took 133 months, and the Park of San Giuliano took 233 months. A key role on the delay observed is ascribable to the operational downtimes, on average the duration of the inactivity is 24 months, and the reasons are different: further requests of investigation or additional project modifications imposed by public authority, new discover of contaminants, new law revisions, or the bureaucratic red tape of central administration that slows the projects approval; even the recent economic crises may play an important role in explaining the latest delays, since it discourages the entrepreneurs to accelerate the remediation and redevelopment operations having difficulties to obtain funding and loans from the financial market.

Fig. 2: Durations of remedial phases

3.	The role of retrospective analysis

By now, the local government in Venice holds a (long) experience of remediation and transformation processes in the area of Porto Marghera that has contributed to modify the physiognomy and have raised interesting perspectives for the future. A systematic knowledge and an evaluation of the results may offer insights and tools for addressing the future actions, by emphasizing the learning, and therefore the learning curve model, that was obtained with great expenditure of energy and resources. This would help the acceleration of the environmental remediation activities and the economic revitalization, through dissemination of new economies, and new networks and infrastructures.

In exploring the potential impacts of the main effects of environmental remediation actions in the NPL site of Porto Marghera, we implemented an ex-post cost-benefit analysis, a first attempt to reflect on the economic aspects of cleaning up contaminated sites, and on the efficiency of decision-making process, able to promote forms of learning, and to triggering innovation processes for public and private actions. The most common methodology for estimating the effects of environmental programs, policies and projects is cost-benefit analysis (CBA) (Mishan, 1975; Pearce, 1998).

Despite many difficulties, the economic criterion for the assessment of environmental regulation, or environmental program, is efficiency: an efficient policy is the one that determines a level of pollution control or a rate of extraction of the resource able to maximize the difference between social benefits and social costs. Assessing the effectiveness of a policy, therefore, requires the analysis of costs and benefits (Hahn et al., 2003).

In the United States, in the last 30 years, several Presidents have been required to prepare a regulatory impact analysis, including a cost-benefit analysis (CBA), for all major federal administrative regulations. In particular, President Reagan empowered the Office of Management and Budget (OMB) to supervised and coordinated the application of the regulatory impact analysis, President Clinton required cost-benefit analysis for all federal regulations with expected annual costs greater than $100 million, and finally President Obama in 2011 (Executive Order 13563) ordered the retrospective analysis in order to in order to facilitate the periodic review of existing regulations, and to reduce unjustified regulatory burdens and costs, “and to modify, streamline, expand, or repeal rules in accordance with was has been learned” (Executive Order 13563, January 18, 2011).

Analogously, in UK the regulatory impact analysis was introduces since ‘80s by Margaret Thatcher’s government as an instrument to implement deregulation and direct promotion of competition as policy instruments (Benedetti, 2010).

Ex post cost-benefit analysis has been rarely implemented (see for example United States General Accounting Office, 1999; Voorhees et al. 2000; Evanson et al. 2009; Kocabaş and Kopurlu, 2010), in part due to limited resources available and in part because of the difficulties to collect the necessary data, and to the complexity to disaggregate the regulatory impacts from those related to changes in market state and factors.

Beyond the concerns related to its implementation, the aims (and the value added) of the ex-post analysis should be the ability to make clear what we learnt in the past, and to better guide the process of implementing policies and regulations. This is also the idea that guided our research: learning from what has been done, from the past experience, for improving the process, and not for criticizing and judging the effectiveness of the environmental remediation projects already concluded. The key point of our ex-post analysis is to focus on the main economic and social impacts of remediation activities, or the possibility of improving the decision-making process, rather than estimating the monetary value of those effects.

The ex-post cost-benefit analysis is founded on the availability of "proofs", which can be the actual costs incurred, and not those estimated or expected, the established impacts of the intervention, of the norm, or of the regulations, the precise observation of data and information related to the implementation of actions, norms or rules. In theory, such an analysis should be easily carried out with respect to an ex-ante CBA; however it is common to face the same problems of the traditional CBA: difficulties to collect data necessary to perform the correct valuation exercise because both private firms and public administrations do not systematize correctly their data, or with an insufficient level of details that do not allow researchers to pursue this type of analysis.

Even in this research we dealt with data-constrained, we thought that the task of collecting the cost of remedial activities could be a relatively simple operation, whereas we experienced the existence of few usable information, general data, and often unreliable, and with practices of storage that did not allow to generate disaggregated values. It is certainly true that some of the case-studies investigated went back to the first half of the years '90, and that many of the private stakeholders involved in the past, have today ceased to be held accountable, but the situation does not change in those cases in public bodies were involved. If the technical information relating to the environmental remediation is more easily accessible, economic ones is fragmentary, and in some cases totally absent. In addition, as part of the problem, we can mention the negative tradition in Italy of not regularly implementing CBA for calculating and comparing benefits and costs of a project (norm or program), producing inefficiency in public expenditure management that can no longer be justified if we consider the current shortage of economic and financial resources.

Also the valuation of actual benefits can be hindered by data limitation, sometimes there is a significant time lag between the environmental remediation and any related beneficial effects on the environment, and on social and economic sphere, and sometimes it is really complicated to assign the benefits to a single project versus other factors and market conditions. The aggregation of benefits is not a trivial exercise too; it needs a standardized methodology, as well as a transformation in the same unit of measure. Another crucial issue is the avoidance of double counting the effects already measured.

4.	Costs estimation

The costs of environmental remediation actions were obtained in various ways: from documents held by the Province of Venice, the public body entitled to certify cleanup completion, by examining the minutes of the decisional process of competent agencies (“conferenza di servizi decisioria”), by consulting the ministerial decrees of authorization, through interviews with designers, environmental remediation companies, contaminated land owners and public officials. We experienced some difficulties in developing a reliable framework for a systematic accounting of environmental remediation costs, mainly because the agents/stakeholders involved in the process of environmental remediation collect only the information of their own competence, organizing the data according to their own exclusive priorities, or do not have particular interest in efficiently maintaining the information on environmental remedial actions implemented, or they do not want to disseminate precise and comprehensive data on this topic. Moreover, the remedial actions realized in the area of Porto Marghera were carried out along a very long period of time during which there have been changes in the regulatory system, succession of ownership, changes in administrative competence, and other significant modifications of the initial (institutional) conditions. In many cases, the cleaning up operations were organized into successive rounds, sometimes in the same areas there were realized several interventions, and information on cost indicators was organized in different and aggregate manner.

Despite these problems, we were able to reconstruct the costs for almost all the case studies and in Table 2 it is possible to see the different cost variables: the first column (A) describes the cost of remedial actions, the column B shows the total costs of environmental remediation, and column C describes the cost of redevelopment or transformation, if available. The first two variables were introduced because, in some cases we obtained information only on remedial work costs (typically cleaning up operations implemented by private companies), and in others, we found the total costs (typically public remedial actions) that include the costs for design, construction management and safety. We assumed that the total costs of the environmental remediation intervention are equal to 1.30 the costs of remedial activities. This ratio between the total cost of the intervention and the cost of remedial works is based on information collected interviewing experts, remediation companies, and public authorities. To conclude, in Table 2 we also add information on the total surface of the site (columns D and F), the quota already remediated, and finally on the unit costs per square meter in 2012 Euros. In fact, to allow the comparison of unit costs we converted current prices into constant prices 2012, using the consumer price index for currency revaluations published by the Italian National Institute of Statistics (Istat).

Table 2 – Costs of environmental remediation activities (euro)

| Case study | Costs |  |  | Surface (ha) |  | Unit costs (sqm) in 2012 euros |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Remedial action costs (A) | Total remedial costs (B) | Redevelopment costs (C) | Cleaned up (D) | Total (E) | Total remedial costs (F) | Redevelopment costs (G) |
| Corti femminili | 1,152,096.16 | 1,497,725.01 |  | 0.30 | 1.79 | 635.04 | - |
| Scuola 8 marzo | 1,063,846.23 | 1,383,000.10 |  | 0.38 | 0.60 | 432.01 | - |
| 43 ettari | 3,777,321.41 | 4,910,517.84 |  | 10.00 | 10.00 | 67.18 |  |
| Alcoa moranzani | 4,516,170.00 | 5,871,021.00 |  | 15.00 | 16.80 | 44.19 |  |
| San giuliano | 12,442,412.01 | 16,175,135.62 | 40,131,293.49 | 33.65 | 102.90 | 61.24 | 49.69 |
| Ex azotati | 1,540,590.93 | 2,002,768.21 |  | 3.77 | 28.23 | 74.75 | - |
| Deposito costiero |  |  | - | 3.76 | 9.30 | - | - |
| Ex complessi | 3,191,703.64 | 4,149,214.73 |  | 5.40 | 10.00 | 97.97 | - |
| Ausidet | 340,000.00 | 442,000.00 |  | 4.00 | 4.80 | 14.09 | - |
| Cargosystem | 5,920,064.92 | 7,696,084.40 |  | 3.44 | 3.44 | 240.36 | - |
| ENI risorse |  |  | - | 1.55 | 1.55 | - | - |
| Moranzani A |  |  | - | 10.80 | 10.80 | - | - |
| Ex- Ceneri | 3,408,615.53 | 4,431,200.19 | 89,000,000.00 | 9.00 | 9.00 | 69.91 | 1244.04 |
| Europa System |  |  | - | 3.04 | 3.04 | - | - |

The cost estimation allows us to highlight some considerations for the industrial area of Porto Marghera: the cost of remediation per square meter is less than € 100 for the majority of the cleaning ups. The highest value are those related to public property areas (Corti femminili and Scuola 8 marzo), localized in a neighborhood urban area, having residential destination, small scale of intervention, and we suspect that those costs may hide other general public expenditures of the Municipality of Venice. The case study “Cargosystem” is a typical example of the difficulties of obtaining standard costs for the cleaning up of Porto Marghera; this intervention includes the installation of piezometers for pumping the groundwater, the implementation of an emergency safety measure for the aquifer, and the realization of further environmental investigation as required by the “Conferenza di Servizi”, however the project authorized by the Ministry of the Environment concerns only the remediation of soil, and not the aquifer. Finally, the case of Ex-Ceneri relates to both the environmental remediation and urban transformation, and covers significant interventions on the property, for transforming a former industrial contaminated area into a commercial and tertiary district. Some details to better explain the important redevelopment and regeneration activities will be describe in the next Section.

5. Benefits estimation

A comprehensive cost and benefit analysis of any contaminated site reclamation and redevelopment must take into account various factors that can have positive or negative impacts on the value of the property, on the communities involved by the cleanup project of the site, and on the natural environment. We have already explained how difficult it was to recover the main costs of the different interventions, but the estimation of benefits was even more tricky since data were not readily available, and many of the sites remediated are still not reused, or they received a final certification of work completion too lately for achieving economic and social benefits. For these reasons, we focused only on two examples, such as the area of Ex-Ceneri (Vega science and technology park) and the green urban area of San Giuliano that were both completed at least 10 years ago.

Theoretically there are many potential economic and social benefits of remediation and redevelopment of contaminated sites. For example, domestic and foreign investment can be attracted to the restoration of the tax base of government, especially at the local level; the increase in employment opportunities (number of short-term and long-term jobs), thus boosting the local economy; the improving of existing municipal services; the development of remediation/decontamination technology; and the exploitation of existing infrastructure systems. By returning these facilities to productive use, cities can reacquire their economic and social vitality and be the catalyst for additional economic development. Case studies have illustrated economic advantages of contaminated sites remediation and redevelopment, such as less expensive development costs, lower operating costs, lower infrastructure costs, and lower fiscal impact costs to local jurisdictions (Jenkins et al., 2006; Wernstedt, 2004; Vitulli et al., 2004, De Sousa, 2002; 2006; Greenberg et al.; 2000; De Pass, 2006). Among the main social benefits we can include the renewal of urban cores, the improvement of the quality of life, the elimination or reduction of the negative social stigmas associated with the affected communities by revitalizing them, the reduction of the fear of ill health, environmental deterioration, and loss of property values in these communities. Another important positive effect included in this benefit category is the reduction of fear and anxiety related to the perceived health risks. The deaths, illness and injures avoided by various interventions are generally considered and valued in monetary term (Alberini et al., 2007; Tonin et al., 2011). Finally, we can list other important environmental benefits that can include the reduction of development pressure on greenfields sites, protection of public health and safety, protection of groundwater resources, protection and recycling of soil resources, restoration of former landscapes and, establishment of new areas deemed to have ecological value. Restoring natural areas may also entail “non-use benefits”, such as the option to conserve a natural resource to use it in the future, and the enjoyment of knowing that natural resources are preserved for future generations (Evans, 2008; Chilton et al., 2009).

As already stated, a contaminated site redevelopment process may take a decade or more to see clear economic benefits, thus the only possible choices for analyzing the main economic impacts are the case study of Ex-Ceneri and the San Giuliano urban park. The monetization of the main economic benefits is, on the other hand, complicated by the lack of established practices to make more effective use of the available data, and to enhance the great efforts (also in terms of private and public money) made in the last 15 years to redesign and to improve the environmental conditions of this important industrial site of Porto Marghera.

The area of the now called “VEGA science and technology park” is located in a strategic position, close to the harbor of Venice, just few km from Venice’s international airport and from the main communications routes over land and water. The former factory of Pyrite ashes of about 9 ha (Ex-Ceneri) now hosts one of the most well known science and technology park in Italy, seat of most advanced industries in the green economy, nano and biotechnologies, ICT and digital media. The VEGA Park was established in 1993 by 34 partner organizations (public and private), which contributed financially to the investment. The management and development of the company are run by a not-for profit cooperative company, VEGA - Parco Scientifico Tecnologico di Venezia S.c.a.r.l.

The total cost of the investments for the redevelopment of the site amounted to €89 million; against this significant investment, the requalification of the area lead to the achievement of important economic impacts such as the creation of new companies and new jobs, that allowed to relaunch the Venetian economy in the innovation-intensive sectors, and new technologies. Before the redevelopment initiatives, only 8 firms were located in the area, today the science and technology park hosts almost 200 companies and 1800 employees (of which 74% has a university degree, in prevalence in scientific studies), all in the sectors of nano and biotechnologies, ICT, environment and sustainable developments, aerospace, professional training, etc. The total revenue for the Vega science and technology park would be an useful data for understanding the economic success of this important urban regeneration operation, but people interviewed to ask economic information were not able to provide any data. In the 2005 Corporate Social Responsibility Report, we found that the Vega scarl registered total revenue for about €5 million, however if we consider the economic turnover of all the 200 companies hosted by the Park, the economic result should be higher.

Another important economic benefits is the appreciation of real estate values resulted from the remediation and redevelopment of the site. Turvani and Tonin (2009) investigated the local industrial real estate market in Porto Marghera, collecting all the property transactions that took place in the period 1997-2008, finding some real estate deeds related to the Vega Park property. The area under consideration benefited from a remarkable rebound of sale price, for example in 2004, a small part of the property, about 2600 mq of building, was sold at €2,7 million. Overall, in the last 4 years, the sale price of the buildings located in the Vega Park accumulated an average increase of 240%. Another example is possible: the case study called “Ex-complessi”, a former factory of chemical fertilizer with a surface of about 10 ha, that will host another enlargement of the Vega Park, in 2005, about 3 ha of the whole property was sold for €3,3 million; the rest of the property, 7 ha, was sold to Fincantieri SpA (Italian shipbuilding firm) for €8 million. On average, in the industrial site of Porto Marghera the actual market sale price for commercial and tertiary use is about €700 per sqm, against an average sale price of about €3,100 per sqm for the properties located in the Vega Park site.

The other example that we can use for estimating the main socio-economic impacts of remediation is the area of San Giuliano that formerly was used for industrial and residential demolition waste, city waste, and toxic industrial waste from Porto Marghera, but now it is one of the biggest urban park of Europe. San Giuliano urban park was inaugurated in 2004, and has a lawn area of 68 hectares, pedestrian and cycle paths for 15 Km, squares and spaces for people 10.000 sqm, car parks for 11.000 sqm, a 920 meter skating track and restaurant and bar of 800 sqm. The initiatives that promote the recovery of contaminated sites and their transformation into green areas are relatively common in some countries such as Great Britain (De Sousa, 2003) and Germany, but only recently have found consensus even in countries such as the United States and Canada. In addition to the benefits we mentioned before, the remediation and requalification of contaminated sites in parks or recreational areas allow the improvement of the quality of the environment (for example of the air, water and climate), and at the same time restore natural habitats by encouraging recreational opportunities, and improving the aesthetics and the conservation of nature. Moreover, the reclamation of these areas helps to improve the sociality of the residents and their well-being, reducing crime and stress factors (Fried, 1982; Kuo et al., 1998), as well as the realization of many positive economic impacts such as the attraction of new investments, the increase in property values, the revitalization of the local economy and the reduction of costs associated with urban sprawl (Lerner and Poole, 1999).

The overall cost of the remediation and redevelopment of San Giuliano urban Park is approximately €40 million, financed by City of Venice (38%), Urban EU program (21%), Region of Veneto (8%), and Water Authority (33%).

The success of the initiative of the institution of the new park is readily measured by the number of visitors who attended the park in the years following the opening, and by the number of initiatives and events organized; in Table 1A and 2A in the Appendix we report the data on the number of visitors to the park during the period 2005-2011, as provided by the Institution “Bosco e grandi parchi”, and the type and number of different events organized. In less than 10 years the San Giuliano park hosts 331 different events, and more than 5 million visitors.

In general, the parks and green areas have an economic value that goes beyond the estimation of the individual recreational and environmentalist activities organized, or the indirect use value that it is possible to achieve such as home value appreciation, they have a value of existence that in general exceeds the sum of economic values for the use of the resource itself (see Mayor et al.,2009 for a recent analysis of the literature, or Walker, 2004). Starting from Hotelling (1949), many researchers have tried to estimate the economic value of green parks using non-traditional market techniques, such as the travel cost method, the hedonic price method, and recently the benefit transfer (Desvousges et al., 1992).

In the first draft of the research we had to limit our benefit estimation to the economic revenue of the main events, using different sources of data: the local newspapers, institutional data, and official web sites. The bigger events organized in San Giuliano urban park were the international music festival (Jammin’ Heineken festival) that took place every summer from 2007 to 2011 (except the summer of 2009), the Boat Show (2011, 2012), and other minor events such as the Venice Country Show, and Venice Sherwood Festival. We tried an estimation of these initiatives considering the profits from selling the tickets, but also trying to estimate the induced effects, the additional direct tourist expenditure, such as accommodation, food and drink, etc, not only in Mestre, where the park is located, but also in the historic city centre of Venice. Such events can contribute significantly to the local and regional economy, increasing employment, income, output, investment, extra services, infrastructure and improvements. On the other hand, we should subtract, for example, the cost of garbage removal, police duty, traffic control, medical assistance, security and other costs (Walo et al., 1996). The net economic effect of each event thus could be smaller but we tried to estimate the collective benefits, independently by who maximized their own well-being.

A first approximation of the economic impacts of remediation and redevelopment of San Giuliano urban park generates a total value of about €19.17 million in the period 2004-2011. In table 3A in the Appendix we provide the main calculation, and all the value are converted in constant price 2012.

As already mentioned, there are numerous other important benefits achievable by such an initiatives (for example the improvement of environmental quality) but at this time we are not able to quantify these measures. To conclude, if we compare the total cost of remediation of San Giuliano urban park (€40 million) with the above aggregated economic impact (€19.17 million), this redevelopment effort is still at a loss, and we should say that the project fails the cost-benefit test; however we did not consider the discounted sum of future benefits achievable and the addition economic benefits not already quantified. Just to give an example, if we would adopted the “Unit Day Value” method developed by the US Army Corps of Engineers, which assigns to park visitors an economic value for the different activities undertaken, we should value playing in a playground $3.50, running, walking, in-line skating on a park trail, or playing a game of tennis on a city court $4 (Harnik and Welle, 2009). Estimating an average value of $3.75 for a combination of the activities mentioned above, and multiplying for the annual number of visitors of the park, we would obtained a value of $19.08 million ($2009), equal to €16.44 million (€2012). Moreover, the calculation could be enriched by taking into account the flow of similar benefits for the next 15 years, and a 3% discount rate. Assuming an average annual number of visitors equal to 500,000 and applying the discount rate of 3%, the total flow of benefits related to playing, running and other activities on the park will be €15.55 million in the next 15 years. Analogously, applying the same actualization rate for the amount of general costs sustained by the institution administering the park, which amount to €0,2 million per year (Comune di Venezia, 2010), we obtain a flow of discounted costs equal to €1,9 million. Following this calculation, we could obtain a positive net present value (NPV) for the remediation activities implemented at the San Giuliano urban park.

- Conclusions

This study shows that the environmental remediation and redevelopment at Porto Marghera is moving on at a very slow pace; considering the period of time under scrutiny in this research on the ex post effects of cleanups at Porto Marghera, we sadly notice that only 211 ha, about 10% of the whole area, has undergone treatment and remediation, with an average annual surface of less than 1% of the total per year, in the period 1995-2012. This trend, unless new and more incisive actions are put in place, show us that one century is necessary to remediate the whole site.

For sure, a major cause has been the cumbersome and lengthy process of approval for remediation plans, presented by private and public parties; yet, other reasons need to be found, given that in more recent years, many authorizations have been conceded at an increasing pace, while the actual realizations of the works are still lagging behind. Between the year 2000 and the year 2012, 38 authorization decrees have been issued, most of them after the year 2007; within this span of time we observe that the issuing time decrease sharply, being now one half of the previously necessary time for the same procedure. The economic crisis, and further closing down of firms at Porto Marghera is another cause of slowdown of the overall cleanup process in the NPL site.

However, we must point out that a new and promising perspective is opening now, thanks to the new voluntary agreement signed by the Ministry of the Environment, the Venice Water Authority, the Veneto Region, the Province of Venice, the Municipality of Venice and the Port Authority in April 2012. This agreement is an important step forward, and major care is needed to design all the operational protocols which, if properly drafted, will play a truly innovative role. Uncertainty reduction and lean procedures will contribute to remove all those factors that constrained the remediation in the past; yet as our study shows and how the new agreement clarifies, only a tight coupling of remediation with reuse can actually promote better perspectives for Porto Marghera cleanup. And the long lasting economic crisis does not concede us a very optimistic look at the future; from this perspective the envisaged public agency, endowed with the vacant or underused land, and the responsibility of cleaning them up and selling them back to the market, could be an operational mean to trigger the redevelopment, by accompanying the transition and the slow evolution of the local economic structure.

The aim of this study was to implement an ex-post valuation of the main remediation projects that highlighted their main costs and impacts/benefits, not for judging the activities undertaken on the area but to provide information for potential regulatory modifications, insights and knowledge for methodological improvements in a more efficient and effectiveness assessments. Moreover, we would have liked to help the local and central government to improve the implementation of the remaining remediation activities by showing that the high costs of remediation would be compensated by higher benefits. In the past, the high cost in terms of money and time for all properly completed cleanups was cited as a justification for postponing the environmental remediation activities. Today, after many years of cleanup practices worldwide, new, better and more efficient technology is available. Thus, there is an opportunity to act to provide long-term solutions for contamination legacies, which are more respectful of the rights of the future generation and are also appreciated by the market.

In this study we experienced how difficult it was collect the data necessary to realize a retrospective cost benefit analysis, but this effort would help to start more transparent practices. We estimated that, until now, the total costs for the remedial activities undertaken in the area of Porto Marghera were about €60 million, excluding the costs incurred for redevelopment activities. A precise calculation of the economic benefits achieved by the same remedial activities is more complicated because it is impossible to obtain data for all the case studies. We tried to concentrate our attention to two specific remedial projects, the cleanup and requalification of Vega Science and Technology Park and the urban park of San Giuliano, but the results were not so satisfying. In fact, giving the lack of usable data, we were able to monetize few economic impacts that do not allow to effectively understanding the extent of the potential net benefits achievable by environmental remediation. To conclude, we should however recognize that the inclusion of the economic valuation of the intangible benefits realized in the area, such as the improvement of the environmental quality and the human health would generate extremely positive differential, thus assuring the effectiveness of the remediation interventions (see for example Alberini et al., 2007, Tonin et al., 2011).

- References

Alberini, A., S. Tonin, M. Turvani, A. Chiabai. 2007. Paying for Permanence: Public Preferences for Contaminated Site Cleanup, Journal of Risk and Uncertainty, 35, 155-178.

Assessorato alla Statistica - Comune di Venezia. 2011. Gli eventi culturali e le presenze turistiche nel territorio comunale veneziano, Report of the Municipality of Venice.

Benedetti, M. 2010. L’AIR nelle Autorità indipendenti: lo «stato dell’arte» del dibattito scientifico, Osservatorio sull’Analisi di Impatto della Regolazione, www.osservatorioair.it, April 2010.

Chilton, K., P. Schwarz, K. Godwin. 2009. Verifying the Social, Environmental, and Economic Promise of Brownfield Programs, available at http://www.epa.gov/brownfields/trta_k6/trta_report_2009.pdf (Last Access, 30th January, 2013).

Comune di Venezia. 2010. Bilanci annuali e pluriennali di previsione 2010-2012 delle Istituzioni Comunali, Allegato al Bilancio di Previsione per l’esercizio finanziario 2010.

Depass, M. 2006. Brownfields as a Tool for the Rejuvenation of Land and Community. Local Environment, 11(5), 601–606.

Desvousges, W. H., M. C. Naughton. 1992. Benefit Transfer – Conceptual Problems in Estimating Water-Quality Benefits Using Existing Studies. Water Resources Research 28(3), 675-683.

De Sousa, C.A. 2002. Measuring The Public Costs And Benefits of Brownfield Versus Greenfield Development in the Greater Toronto Area, Environment and Planning B: Planning and Design, 29, 251-280.

De Sousa, C.A. 2006. Unearthing the Benefits of  Brownfield to Green Space Projects: An Examination of Project Use and Quality of Life Impacts. Local Environment, 11(5), 577-600.

Evans, P. 2008. The Environmental And Economic Impacts of Brownfields Redevelopment, available at http://www.developingspokane.org/docs/Target_Areas/Brownfields/EnvironEconImpactsBFRedev.pdf (Last Access 30th January, 2013)

Evanson, T., A. Pelayo, J. Bahr. 2009. A Retrospective Study of LUST Site Closures between 1999 and 2000, Wisconsin Closure Protocol Study, PUB-RR-805, available at http://dnr.wi.gov/files/PDF/pubs/rr/RR805.pdf (Last Access 29th January 2013).

Federal Register. 2010. Executive Order 13563 of January 18, 2011, Federal Register, Vol. 76, N. 14, January 21, 2011.

Fried, M. 1982. Residential attachment: sources of residential and community satisfaction. J. Social Issues 38 (3).

Gayer, T. 2011. A Better Approach to Environmental Regulation: Getting the Costs and Benefits Right, The Hamilton Projects, The Brookings Institution, available at http://www.brookings.edu/~/media/research/files/papers/2011/5/environment%20regulation%20gayer/05_environment_regulation_gayer_paper (last access 29th January, 2013).

Greenberg M., Lewis M.J. 2000. Brownfields Redevelopment, Preferences and Public Involvement: A Case Study of an Ethnically Mixed Neighbourhood. Urban Studies, 37(13), 2501– 2514.

Hahn R. W., S. M. Olmstead, R. N. Stavins. 2002. Environmental Regulation In The 1990s: A Retrospective Analysis, Harvard Environmental Law Review, 27, pp 377-415.

Harnik, P., B. Welle. 2009. Measuring the Economic Value of a City Park System, The Trust for Public Land, available at http://cloud.tpl.org/pubs/ccpe-econvalueparks-rpt.pdf (last Access 30th January 2013).

Hotelling, H. 1949.Letter to the Director of the National Park Service, in R.A. Prewitt (ed.), The Economics of Public Recreation. The Prewitt Report, Department of the Interior, Washington, DC.

Jenkins, R., Kopits E., Simpsonet D. 2006. “Measuring the Social Benefits of EPA Land Cleanup and Reuse Programs”, NCEE Working Paper 06-03, Washington, DC: National Center for Environmental Economics, US EPA.

Kocabaş G., B. S. Kopurlu. 2010. An Ex-Post Cost - Benefit Analysis of Bolu Mountain Tunnel Project, Ege Academic Review, 10(4), pp 1279-1287.

Kuo, F.E., Bacaicoa, M., Sullivan, W.C. 1998. Transforming Innercity Landscapes: Trees, Sense of Safety, dnd Preference. Environ. Behav. 30 (1), 28–59.

Lerner, S., W. Poole. 1999. The Economic Benefits of Parks and Open Spaces: How Land Conservation Helps Communities Grow Smart and Protect the Bottom Line. San Francisco, CA: The Trust for Public Lands.

Lutter, R. 2012. The Role Of Retrospective Analysis And Review In Regulatory Policy, George Mason University Working Paper, 12-14, April 2012.

Mayor, K., S. Lyons, D. Duffy, R. Tol. 2009. A hedonic analysis of the value of parks and green spaces in the Dublin area, ESRI working paper, No. 331, available at http://hdl.handle.net/10419/50078 (Last Access 29th January 2013).

Mishan, E. J. 1975. Cost-benefit Analysis, London: Allen and Unwin.

Mayor, Karen; Lyons, Seán; Duffy, David; Tol, Richard S. J. 2009: A hedonic analysis of the value of parks and green spaces in the Dublin area, ESRI working paper, No. 331, http://hdl.handle.net/10419/50078.

Nera Economic Consulting. 2004. The FSA’s Methodology for Cost-Benefit Analysis, available at http://www.fsa.gov.uk/pubs/other/nera_cba_report.pdf (Last access, 28th January 2013)

Pearce, D.W. 1998. Cost-benefit analysis and Environmental Policies, Oxford Review of Economic Policy, 14(4), pp 84-100.

United States General Accounting Office, 1999, Assessing the Impacts of EPA’s Regulations Through Retrospective Studies, GAO/RCED-99-250.

Turvani, M., S. Tonin (2009). 2009. Dinamiche del Mercato Immobiliare nelle Aree Produttive del Sito di Interesse Nazionale di Porto Marghera, CORILA, Venezia.

Tonin, S., A. Alberini, M. Turvani. 2011. The Value of Reducing Cancer Risks at Contaminated Sites: Are More Knowledgeable People Willing to Pay More?, Journal of Risk Analysis, DOI: 10.1111/j.1539-6924.2011.01730.x.

Vitulli, A, Dougherty C., Bosworth K. (2004). Characterization of Reuse Activities at Contaminated Sites. NCEE Working Paper 04-03. Washington, DC: National Center for Environmental Economics, US EPA.Voorhees, A. S., A. Shunichi, R. Sakai, H. Sato. 2000. An Ex Post Cost-Benefit Analysis of the Nitrogen Dioxide Air Pollution Control Program in Tokyo, Journal of Air & Waste Management Association, 50, pp 391-410.

Walker, C. 2004. The Public Value of Urban Parks, available at http://www.urban.org/UploadedPDF/311011_urban_parks (last Access 30th January 2013).

Walo, M, A. Bull, H. Breen. 1996. Achieving Economic Benefit at Local Events: A Case Study of a Local Sports Event, Journal of Festival Management and Event Tourism, 4(3/4), 95-106.

Wernstedt, K. 2004. Overview of Existing Studies on Community Impacts of Land Reuse, National Center for Environmental Economics Working Paper, N. 04-06, Washington DC.

APPENDIX

Table 1A: Visitors at the San Giuliano urban park

| Year | Numbero of visitors |
| --- | --- |
| 2005 | 540.611 |
| 2006 | 559.405 |
| 2007 | 805.790 |
| 2008 | 882.095 |
| 2009 | 500.000 |
| 2010 | 800.000 |
| 2011 | 1.000.000 |
| Totale | 5.087.901 |

Table 2A: number and type of events organized at San Giuliano urban park

| Events |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2004 | 2005 | 2006 | 2007 | 2008 | 2009 | 2010 | 2011 |
| Environmental activities | 5 | 5 | 4 | 1 | 2 | 1 |  |  |
| Visual arts | 1 | 1 |  |  |  |  |  | 2 |
| religious practice | 1 | 1 |  |  | 1 |  |  | 2 |
| Private parties |  |  |  |  |  | 3 | 7 | 1 |
| Education activities | 5 | 4 |  | 3 | 2 | 6 | 4 | 2 |
| Multicultural and tradition |  |  |  | 1 | 2 | 3 | 3 | 2 |
| Music | 7 | 7 | 4 | 4 | 1 | 1 | 4 | 3 |
| Civic engagement and political | 7 | 7 | 3 | 4 | 1 | 5 | 5 | 5 |
| Health |  |  | 2 |  |  | 1 |  | 1 |
| Social solidarity |  |  | 1 | 1 | 2 | 1 | 2 | 3 |
| Sport and outdoor games | 22 | 20 | 18 | 21 | 14 | 13 | 15 | 18 |
| Theatre | 3 | 3 | 4 | 1 |  |  |  |  |
| commercial |  |  | 3 |  | 1 | 4 | 3 | 5 |
| Green projects | 3 | 3 |  |  |  |  |  |  |
| Total | 54 | 51 | 39 | 36 | 26 | 38 | 43 | 44 |

Source: Istituzione Bosco e Grandi Parchi, different years

Table 3A: the economic impacts of the main events (€2012)

| Events | Economic revenue in €2012 | Total direct expenditure | Totale economic revenue |
| --- | --- | --- | --- |
| Jammin' Heineken Festival | 15,863,700 | 2,780,064 | 18,643,764 |
| Boat Show | 191,250 |  |  |
| Venice Country Show | 165,000 |  |  |
| Venice Sherwood Festival | 50,000 |  |  |
| Electro Venice Festival | 117,300 |  |  |
| Total |  |  | 19,167,314 |

Dipartimento di Progettazione e Pianificazione in Ambienti Complessi, Università Iuav di Venezia, Santa Croce 1957, 30135, Venezia, e-mail: tonin@iuav.it.

World Bank implements regularly ex-post cost-benefit analysis and recommends that ex post analysis investigate specific policy impacts in depth, rather than necessarily attempting an evaluation of the total net impact (Nera Economic Consulting, 2004)

For example, it is estimated that the appreciation on the real estate property value for residential properties located closed to urban park is about 7-9% (Mayor et al., 2009).

It is a theoretical calculation, we are well aware that it is quite trivial transferring information from a US study in an Italian context without adjusting the existing value to better reflect the value for the site under consideration, or without considering the objective differences between the two contexts.

It’s a conservative assumption based on the fact that the Jammin’ Heineken Festival will be held in another location for the next years, and this was the most attended event of the park.

Current prices were converted in constant prices 2012, using the consumer price index for currency revaluations published by Istat.

The figure is available only for the Jammin’ Heineken Festival. The Department of Statistics at the Municipality of Venice (2011) estimated the impact of the event Jammin’ Heineken Festival in terms of increase in tourist arrivals with respect of those that hypothetically there would have been if the event had not happened.